TECHNICAL DESIGN REVIEW

AWS Message Synchronization Framework

Architecture assessment and revised design

| Field | Value |
| --- | --- |
| Document | Architecture review of AWS Message Synchronization Technical Design Document v1.0 |
| Review version | 1.1 |
| Date | 1 September 2026 |
| Status | For technical review |
| Scope | Change data capture, event distribution, and Operational Data Store synchronisation |
| Outcome | Approve with changes. One blocking issue must be resolved before build begins. |

Contents

# 1. Purpose and scope

This document reviews the architecture described in the AWS Message Synchronization Technical Design Document v1.0 and sets out a revised design. It covers three questions: whether the proposed design is implementable as written, whether it matches how comparable systems are built at scale, and what should change before implementation starts.

The review assumes the stated business objective is unchanged: capture changes in the operational database in near real time, notify multiple downstream applications, and maintain an Operational Data Store so that reporting does not contend with production transactions.

# 2. Summary of findings

The overall shape of the design is sound. Capturing changes from the transactional database into a durable stream, then fanning out to independent consumers through a publish-subscribe topic and per-consumer queues, is a well-established pattern. The service selection is reasonable for an AWS-native team. Nothing about the high-level diagram is unusual.

The problems are in the detail, and one of them prevents the design from being built as specified.

| Ref | Finding | Severity |
| --- | --- | --- |
| 3.1 | The ODS delivery path cannot be implemented with the services named. Neither Amazon Data Firehose nor AWS DMS can write to a Db2 target from an Aurora source. | Blocking |
| 3.2 | Message ordering is not preserved end to end. Standard SNS and SQS discard ordering even where Kinesis maintains it. | High |
| 3.3 | Duplicate delivery is guaranteed by the chosen services, but no idempotency mechanism is defined. | High |
| 3.4 | Default Kinesis-to-Lambda error handling will stall a shard indefinitely on a single unprocessable record. | High |
| 4.1 | Downstream consumers are coupled to Aurora table structure, which undermines the decoupling the design sets out to achieve. | High |
| 4.2 | A single stream serves two workloads with different data and durability requirements. | Medium |
| 6.x | AWS DMS is treated as permanent runtime infrastructure without redundancy, autoscaling, or failure monitoring. | Medium |
| 8.x | No coverage of monitoring, alerting, backfill, replay procedure, security, sizing, or cost. | Medium |

Correction to earlier verbal advice An earlier draft of this review suggested pointing an AWS DMS task directly at Db2 LUW as a target. That is not possible from an Aurora source. AWS documentation states that DMS supports Db2 LUW as a target only when the source is Db2 LUW or Db2 for z/OS. Section 5 sets out the options that remain.

# 3. Blocking and high-severity issues

## 3.1 The ODS delivery path is not implementable as designed

Section 10 of the original document states that Amazon Data Firehose continuously delivers records into the ODS, which section 12 identifies as mainframe Db2 tables. This cannot be configured.

Firehose supports a fixed list of destinations: Amazon S3, Amazon Redshift, Amazon OpenSearch Service and OpenSearch Serverless, Snowflake, Apache Iceberg Tables, S3 Tables, Splunk, and custom HTTP endpoints including a set of named third-party providers. Db2 is not among them, and no mainframe destination exists.

A second problem compounds the first. Firehose performs append-only delivery. Even against a supported destination, it has no mechanism to apply an update or a delete. An ODS that mirrors Aurora must apply all three operation types, so Firehose is the wrong class of service for this leg regardless of the target.

The obvious alternative, a second DMS task writing directly to Db2, is also unavailable. The AWS DMS documentation states that Db2 LUW is supported as a target only when the source endpoint is Db2 LUW or Db2 for z/OS. An Aurora source is excluded. Separately, Db2 for z/OS is supported by DMS as a source only, and in full-load mode only; change data capture from z/OS is not supported.

The practical consequence is that there is no fully managed AWS path from Aurora to a Db2 ODS. Section 5 evaluates the options that do exist. This must be settled before build begins, because the answer changes the shape of the pipeline.

## 3.2 Ordering is not preserved end to end

Change events are order-sensitive. An insert followed by an update followed by a delete for the same row must be applied in that sequence, or the consumer's state diverges from the source. The design does not address ordering at any hop.

- Kinesis: ordering is guaranteed only within a shard, and the shard is chosen by partition key. When DMS writes to a Kinesis target, the default partition key is the table's primary key, which gives per-row ordering. Setting it to schema and table name instead preserves per-table ordering but confines an entire table to one shard, capping that table at the single-shard limits of 1 MB per second and 1,000 records per second.

- SNS and SQS: standard topics and standard queues make no ordering guarantee. Even with Kinesis ordering correct, the fan-out discards it. A consumer can receive an update before the insert that created the row.

Two viable resolutions, in order of preference:

- Carry an explicit sequence number or log position in every event and have consumers discard any event older than the last one applied for that entity. This works with standard SNS and SQS, keeps throughput high, and is the more common choice.

- Use an SNS FIFO topic delivering to SQS FIFO queues, with the message group ID set to the entity identifier. Note that SNS FIFO topics can only deliver to SQS FIFO queues, which constrains future subscriber types, and FIFO throughput limits are lower.

## 3.3 Duplicate delivery is guaranteed but unhandled

Every hop in this pipeline provides at-least-once delivery. AWS documentation is explicit that Kinesis Data Streams does not deduplicate and that consuming applications must handle duplicate records. Firehose likewise uses at-least-once semantics for most destinations. Lambda retries, SNS retries, and SQS standard queues can deliver the same message more than once.

Duplicates are therefore a certainty, not an edge case. Every event must carry a stable unique identifier, and every consumer must be able to detect and discard an event it has already applied. This should be a stated requirement of the platform, not left to each downstream team to discover in production.

## 3.4 Default Kinesis-to-Lambda error handling will stall the pipeline

With default event source mapping settings, a batch that fails processing is retried until the records expire from the stream. Because Kinesis preserves per-shard ordering, the failing batch blocks every subsequent record on that shard for the duration. A single malformed record can halt synchronisation for hours.

The event source mapping must be configured explicitly:

- BisectBatchOnFunctionError set to true, so a failing batch is split to isolate the offending record

- MaximumRetryAttempts set to a finite value rather than the default of infinite retry

- MaximumRecordAgeInSeconds set so that stale records are discarded rather than retried indefinitely

- An on-failure destination configured, so records that exhaust retries land in an SQS queue or SNS topic for inspection rather than being lost

The original document mentions dead-letter queues only in relation to SQS, which covers the last hop of the pipeline and not this one.

# 4. Structural recommendations

## 4.1 Adopt the transactional outbox pattern

This is the single highest-value change and should be treated as the centrepiece of the revision.

In the current design, raw row-level changes from Aurora tables are published to downstream systems. That makes every consumer dependent on the internal structure of the operational database. Adding a column, renaming one, or splitting a table becomes a coordinated change across every subscribing team. The design states in section 12 that it decouples producers from consumers, but publishing table diffs achieves the opposite.

The outbox pattern resolves this. The application writes an explicit business event to an outbox table inside the same database transaction as the business data change. Change data capture then reads only the outbox table. Consumers subscribe to events such as OrderShipped or CustomerAddressChanged rather than to a difference between two versions of a row.

The benefits compound:

- Consumers depend on a contract the platform team owns and versions, not on the Aurora schema

- The CDC task reads one narrow, append-only table instead of every business table, which simplifies configuration and reduces load

- The partition key is written by the application, so per-entity ordering is under explicit control

- Internal columns and physical deletes are never exposed outside the owning service

- Atomicity is preserved: the event and the data change commit or roll back together, so there is no window in which one exists without the other

The cost is real and should be stated plainly: this requires application changes, a new table, and a housekeeping job to prune published rows. That cost is why the pattern is worth deciding on now rather than retrofitting after consumers exist.

## 4.2 Separate the two pipelines

The current design routes both workloads through one Kinesis stream. They have different requirements and should be separated.

| Dimension | Event notification path | ODS replication path |
| --- | --- | --- |
| Data | Business events from the outbox | Raw row changes from base tables |
| Semantics | Append-only facts | Upsert and delete applied to a mirror |
| Consumer | Multiple independent applications | One reporting store |
| Latency need | Seconds | Tolerant of minutes |
| Failure impact | Downstream systems stop receiving updates | Reports go stale |

Running them separately means a failure in the ODS leg, which is the more fragile of the two, cannot stall event delivery. It also allows retention, shard count, and alerting thresholds to be tuned independently. The reporting path and the integration path fail for different reasons and should not share a blast radius.

## 4.3 Define the event contract before consumers exist

Every event should carry a fixed envelope, agreed and versioned before the first consumer is onboarded. A minimum set:

| Field | Purpose |
| --- | --- |
| event_id | Globally unique. The idempotency key consumers deduplicate on. |
| event_type | The business event name. Drives SNS filter policies so each queue receives only what it subscribes to. |
| aggregate_id | The entity the event concerns. Used as the Kinesis partition key and, if FIFO is adopted, the message group ID. |
| sequence | Monotonic per aggregate. Lets consumers discard out-of-order or replayed events. |
| occurred_at | Source commit time, distinct from delivery time. |
| schema_version | Allows additive evolution without breaking existing consumers. |
| payload | The business data. Kept under 256 KB, or replaced with an S3 pointer if larger. |

A size constraint applies here. Kinesis accepts records up to 1 MB, but SNS and SQS both cap messages at 256 KB. Any event that could exceed 256 KB must use the claim-check pattern: write the payload to S3 and publish a reference. This should be decided now rather than discovered when an unusually large record fails to publish.

Version the contract additively. New optional fields are safe; removing or repurposing a field requires a new event type.

# 5. Resolving the ODS delivery path

Given the constraints established in section 3.1, the following options remain. They are listed with the most operationally simple first.

| Option | Viable from Aurora | Latency | Assessment |
| --- | --- | --- | --- |
| Re-target the ODS to an AWS-native store: Aurora read replica, Amazon RDS for Db2, Redshift, or S3 with Athena | Yes | Seconds | Removes the problem entirely. If the requirement is only that reporting must not contend with production, an Aurora read replica delivers that immediately. Worth challenging the mainframe requirement directly. |
| Kinesis to Lambda applier writing to Db2 over JDBC or ODBC | Yes | Seconds | Custom code the team owns. Needs a Db2 driver layer, network path via Direct Connect or VPN, and Db2 Connect licensing for z/OS. Applier must handle upsert and delete idempotently. |
| Third-party CDC product: IBM InfoSphere Data Replication, Qlik Replicate, or Precisely Connect | Yes | Seconds | The vendor-standard route for mainframe targets. Licensed product and additional operational surface, but purpose-built and supported. |
| Firehose to S3, then a scheduled mainframe load job | Yes | Minutes to hours | Simplest to operate and uses Firehose within its supported destinations. Batch freshness only. Acceptable if reporting is daily or hourly rather than near real time. |
| Message queue bridge into a CICS or batch applier on the mainframe | Yes | Seconds | Fits existing mainframe integration patterns where they already exist. Requires mainframe development capacity. |
| Firehose writing directly to Db2 | No | n/a | Not a supported Firehose destination, and Firehose cannot apply updates or deletes. |
| DMS CDC task with Db2 LUW or RDS for Db2 as target | No | n/a | DMS supports a Db2 target only when the source is Db2 LUW or Db2 for z/OS. |

Recommendation Establish first whether the mainframe is genuinely the required ODS, or whether it is the ODS because existing mainframe programs consume the data. If the latter, the mainframe is a consumer and belongs on the event path with its own queue and applier, not as a replication target. This distinction removes most of the complexity in the current design.

# 6. Component-level recommendations

| Component | As designed (v1.0) | Recommended | Rationale |
| --- | --- | --- | --- |
| CDC capture | Single AWS DMS task on a provisioned replication instance | Two separate DMS Serverless tasks, one on the outbox and one on base tables. Debezium on MSK Connect if the platform moves to Kafka. | Removes instance sizing and patching. Separating tasks isolates the fragile ODS leg from event delivery. |
| Stream | Kinesis Data Streams | Keep. Start in on-demand capacity mode. Set partition key to the aggregate identifier and enable PartitionIncludeSchemaTable to avoid primary-key collisions across tables. | Kinesis is the right choice at this scale. On-demand removes shard maintenance until throughput is understood. |
| Processing | AWS Lambda | EventBridge Pipes if the work is filter and transform only. Retain Lambda where enrichment or lookup is required. | Pipes removes code the team would otherwise own for a routine transformation. |
| Fan-out | Amazon SNS standard topic | Keep SNS with filter policies and raw message delivery. Move to SNS FIFO only if strict ordering is required. Evaluate an EventBridge bus if archive and replay matter. | Filter policies stop consumers receiving events they must discard. EventBridge adds built-in archive, replay, and a schema registry at higher per-event cost. |
| Delivery | One SQS queue per consumer | Keep. Add a dead-letter queue and redrive policy to every queue, and a queue access policy scoped to the topic. | Already the right pattern. Only the failure path is missing. |
| ODS delivery | Amazon Data Firehose to mainframe Db2 | Not implementable. Select from the options in section 5. | Db2 is not a Firehose destination, and Firehose cannot apply updates or deletes. |
| Event archive | Not addressed | Firehose to S3 as a permanent event log, in Parquet. | Provides replay beyond stream retention, an audit trail, and a reprocessing source for new consumers joining later. |
| Amazon RDS Proxy | Between application and Aurora | Keep, but document as outside the synchronisation path. DMS connects to Aurora directly, not through the proxy. | Connection pooling is a valid application concern but plays no role in change capture. |

## 6.1 On Kafka

It is worth stating why the design does not move to Kafka. At large organisations, this pattern is more often built on Kafka with Debezium than on DMS with Kinesis, because Kafka provides log compaction, a mature schema registry, longer retention, and per-key partitioning without additional configuration.

That is not a reason to change here. Amazon MSK carries meaningful operational cost, and Kinesis is adequate for the throughput this system is likely to see. Revisit the decision if any of the following becomes true: sustained throughput exceeds a few thousand events per second, multiple teams need to publish to shared topics, retention beyond the Kinesis maximum is required, or the organisation adopts Kafka elsewhere.

## 6.2 On AWS DMS as permanent infrastructure

DMS is a migration tool being used here as a permanent runtime component. That is common and workable, but it is the part of this stack most likely to be replaced later. Teams running long-lived DMS CDC tasks typically encounter silent task failures, data type edge cases, and restarts requiring manual intervention.

Two specific configuration warnings apply to a Kinesis target. Batch apply is not supported and, if enabled, causes task failure and data loss. Kinesis targets also perform no deduplication, which reinforces the idempotency requirement in section 3.3.

Aurora must also be configured for change capture before any of this works, and the cost should be acknowledged in the design: row-based binary logging with full row images on Aurora MySQL, or logical replication on Aurora PostgreSQL. Both carry a write-throughput penalty on the production database.

# 7. Revised end-to-end flow

### Event notification path

- The application writes the business data change and a corresponding outbox row in a single Aurora transaction.

- A DMS Serverless CDC task reads the outbox table from the Aurora transaction log and writes to Kinesis Data Streams, partitioned by aggregate identifier.

- EventBridge Pipes, or Lambda where enrichment is needed, validates the event, maps it to the published contract, and publishes to SNS. Failures route to an on-failure destination rather than blocking the shard.

- SNS distributes to subscribed SQS queues, with a filter policy per subscription so each consumer receives only its event types.

- Each downstream application consumes from its own queue, deduplicates on event_id, and discards any event whose sequence it has already applied. Exhausted messages land in that queue's dead-letter queue.

- In parallel, Firehose writes every event to S3 in Parquet as a permanent archive for replay and audit.

### ODS replication path

- A separate DMS CDC task reads base tables from Aurora, following an initial full load to seed the ODS.

- Changes reach Db2 by whichever mechanism is selected from section 5, applying inserts, updates, and deletes.

- Reporting workloads run against the ODS, isolated from production transactions.

The two paths share the Aurora source and nothing else. Neither can stall the other.

# 8. Operational requirements

## 8.1 Monitoring and alerting

None of this appears in the current document. These are the minimum alarms for a pipeline of this shape.

| Metric | Source | Why it matters |
| --- | --- | --- |
| GetRecords.IteratorAge | Kinesis | The single most important metric here. A rising iterator age means consumers are falling behind and is the earliest warning of a stalled shard. |
| CDCLatencySource and CDCLatencyTarget | AWS DMS | Distinguishes a slow source read from a slow target write. Rising target latency usually indicates a downstream problem, not a database one. |
| Task state and replication task failures | AWS DMS | DMS tasks can stop without an obvious signal. Alarm on state transitions, not just errors. |
| ApproximateAgeOfOldestMessage | SQS | Detects a stalled or absent consumer before the queue reaches its retention limit. |
| Dead-letter queue depth | SQS | Any non-zero value warrants investigation. Should alarm at one message, not a threshold. |
| Errors, Throttles, IteratorAge | Lambda | Catches poison-pill records and concurrency limits. |

A correlation identifier should be carried from the originating transaction through to consumer acknowledgement, so a single business change can be traced end to end when something goes wrong.

## 8.2 Backfill and replay

The original document claims replay capability as a benefit of Kinesis but defines no procedure. Two distinct scenarios need documented runbooks:

- Onboarding a new consumer that needs history predating its subscription. Sourced from the S3 event archive, not from the stream.

- Recovering from a consumer defect that processed events incorrectly. Requires either replay from S3 or a stream re-read from a timestamp, and depends on consumers being idempotent.

Initial ODS seeding also needs specifying: a DMS full load followed by CDC, with a defined cutover point so that no changes are lost or applied twice in the transition.

## 8.3 Security

- Customer-managed KMS keys on the Kinesis stream, SNS topic, SQS queues, and S3 archive

- VPC endpoints for Kinesis, SNS, and SQS so traffic does not traverse the public internet

- IAM policies scoped per consumer, with each application able to read only its own queue

- Queue access policies restricting sends to the SNS topic ARN

- An explicit position on personal data in event payloads, including whether fields require tokenisation before publication

- Secrets for DMS endpoints held in AWS Secrets Manager with rotation enabled

## 8.4 Capacity and cost

The design should state expected event volume, peak rate, and average payload size, because these determine shard count, whether FIFO throughput limits are viable, and the cost profile. Two constraints are worth recording explicitly: each Kinesis shard supports 1 MB per second and 1,000 records per second on write, and 2 MB per second on read shared across all consumers unless enhanced fan-out is enabled. A third and fourth consumer on the same stream will contend for that read throughput.

# 9. Open questions

These should be answered before implementation begins. The first is blocking.

| # | Question | Why it matters |
| --- | --- | --- |
| 1 | Which Db2 is the ODS: Db2 for z/OS, Db2 LUW, or Amazon RDS for Db2? | Determines which options in section 5 are available. Blocking. |
| 2 | Is the mainframe the required ODS, or is it the ODS because mainframe programs consume the data? | If the latter, the mainframe belongs on the event path as a consumer and the replication leg disappears. |
| 3 | What reporting freshness does the ODS actually require? | If hourly is acceptable, the batch option in section 5 is materially simpler than any streaming applier. |
| 4 | Do downstream consumers require strict ordering, or is last-write-wins acceptable? | Decides between standard SNS and SQS with sequence numbers, and the FIFO variants with their throughput limits. |
| 5 | Can the application teams adopt the outbox pattern, and on what timeline? | Determines whether the event contract can be owned by the platform or is inherited from the Aurora schema. |
| 6 | What are the expected peak event rate and payload size? | Drives shard sizing, the FIFO decision, whether the claim-check pattern is needed, and cost. |
| 7 | Which downstream systems exist today, and which are anticipated? | Validates the fan-out assumption and informs the filter policy design. |
| 8 | Who owns the event contract and its versioning policy? | Without a named owner, schema evolution becomes an unmanaged cross-team negotiation. |

# 10. Recommended sequence

If the whole revision cannot be taken at once, this is the order that delivers the most benefit per unit of effort.

| Priority | Change | Effort |
| --- | --- | --- |
| 1 | Resolve the ODS target and select a delivery mechanism from section 5 | Decision, then variable |
| 2 | Adopt the transactional outbox and publish a versioned event contract | High, requires application change |
| 3 | Split the event and ODS pipelines into separate CDC tasks | Low |
| 4 | Configure event source mapping error handling and on-failure destinations | Low |
| 5 | Define idempotency and ordering rules, and require them of every consumer | Low, mostly documentation |
| 6 | Add the monitoring and alarms in section 8.1 | Low |
| 7 | Add the S3 event archive and write the replay runbook | Medium |
| 8 | Move DMS to Serverless and complete the security items in section 8.3 | Medium |

Items 1 and 2 address the structural problems. Everything below item 4 is hardening that can follow, but items 3 to 5 are cheap enough that there is little reason to defer them.

# Appendix A. Verified service constraints

The following constraints were confirmed against AWS documentation on 1 September 2026. They are recorded here because several of them contradict assumptions in the original design and are easy to misremember.

| Constraint | Detail | Source |
| --- | --- | --- |
| Firehose destinations | S3, Redshift, OpenSearch Service and Serverless, Snowflake, Apache Iceberg Tables, S3 Tables, Splunk, and HTTP endpoints including named third-party providers. No Db2 or mainframe destination. | Amazon Data Firehose Developer Guide and FAQs |
| Firehose delivery semantics | At-least-once for all destination types except S3, Apache Iceberg Tables, and Snowflake. Delivery is append-only. | Amazon Data Firehose Developer Guide |
| DMS Db2 target | Db2 LUW is supported as a target only when the source is Db2 LUW or Db2 for z/OS. | AWS DMS User Guide, Db2 as a target |
| DMS Db2 for z/OS source | Full load replication only. Change data capture is not supported. | AWS DMS User Guide, Db2 for z/OS as a source |
| DMS Kinesis partition key | Default is the table primary key. Can be set to schema and table name. PartitionIncludeSchemaTable prefixes schema and table to the partition value to prevent primary-key collisions across tables. | AWS DMS User Guide, Kinesis as a target |
| DMS Kinesis batch apply | Batch apply is not supported for a Kinesis endpoint and causes task failure and data loss if enabled. | AWS DMS User Guide, Kinesis as a target |
| Kinesis deduplication | Kinesis Data Streams does not deduplicate. Consuming applications must handle duplicate records. | AWS DMS User Guide, Kinesis as a target |
| Kinesis shard limits | 1 MB per second and 1,000 records per second on write. 2 MB per second on read, shared across consumers unless enhanced fan-out is used. Maximum record size 1 MB. | Amazon Kinesis Data Streams Developer Guide |
| SNS and SQS message size | 256 KB maximum for both. Payloads above this require the claim-check pattern. | Amazon SNS and Amazon SQS Developer Guides |
| SNS FIFO delivery | SNS FIFO topics can deliver only to SQS FIFO queues. | Amazon SNS Developer Guide |

Service capabilities change. Any of these should be re-verified before a decision is finalised, particularly the Firehose destination list and the DMS target matrix.